# Implementation Blueprint

HealthEdge Capacity Intelligence — Days 2 through 10

Single source of truth for the remainder of the capstone. Each day is self-contained — paste that day's full section into a new conversation to continue building without re-planning.

# Recommended Technical Approach (used throughout this Blueprint)

This blueprint assumes a simple, free, beginner-friendly stack chosen specifically because you build with AI-guided prompts rather than hand-written code, and because no paid tools are permitted:

- Frontend: Plain HTML, CSS, and JavaScript — extending your existing single-file HealthEdge Intelligence template (same visual design, same Chart.js library) rather than adopting a new framework

- Data & Auth backend: Firebase (Google's free "Spark" tier) — Firebase Authentication for login, Firestore for storing your structured city/year data

- Hosting/Deployment: Firebase Hosting (free tier) — gives you a real public HTTPS URL

- Version control: GitHub (free) — keeps a saved history of your work in case anything breaks

Each day below tells you exactly which of these tools you'll touch and what buttons to click. You do not need to know how to code — every step will be explained precisely when we get there in each day's dedicated conversation.

IMPORTANT — How to use this document: Start each new day by opening a fresh conversation and pasting in that day's full section below, plus mentioning you're continuing the HealthEdge Capacity Intelligence capstone. This gives a new AI assistant everything needed to pick up exactly where the previous day left off.

DAY 2

Environment Setup & Data Architecture

🎯 Objective

Set up all the accounts and tools the project depends on, and design the exact data structure that will hold five cities' worth of 10-year healthcare metrics — before any real data entry begins.

📖 What I'll Learn

- How a modern web app is structured: frontend files + a cloud database + authentication, all connected

- How to plan a data schema (the "shape" of your data) before entering real numbers, so nothing has to be restructured later

- Basic Git/GitHub workflow for saving versions of your work

🛠 Features to Build

- No user-facing features yet — this is the foundation day

- A working project skeleton: existing dashboard HTML copied into a new project folder, connected to a new Firebase project

📝 Step-by-Step Implementation Plan

1. Create a free GitHub account (if you don't have one) and a new repository named healthedge-capacity-intelligence

2. Create a free Firebase project at the Firebase console (console.firebase.google.com) named HealthEdge Capacity Intelligence

3. Enable two Firebase products in the console: Authentication (Email/Password provider) and Firestore Database (start in test mode for now — we lock it down properly on Day 8)

4. Copy your existing Day_15 dashboard HTML file into the new project folder as index.html — this is your starting visual template

5. Design the data schema as a set of JSON files, one per city, with this shape: { city, country, years: { 2014: { population, totalBeds, icuBeds, icuOccupancy, specialtyBeds: {...}, occupancyRate, patientVolumePublic, patientVolumePrivate, surgicalVolumePublic, surgicalVolumePrivate, source, notes }, 2015: {...}, ... 2023: {...} } }

6. Create 5 empty template JSON files following this schema: data/dubai.json, data/abudhabi.json, data/riyadh.json, data/jeddah.json, data/dammam.json — each with all 10 year keys present but values left as null/placeholder for now

7. Fill in just ONE test year for ONE city (e.g., Dubai 2023) with real numbers to confirm the schema makes sense before committing to it across all 50 city-years

8. Push the project folder to your GitHub repository

📂 Files & Folders to Create

- /index.html (copied dashboard template)

- /data/dubai.json, /data/abudhabi.json, /data/riyadh.json, /data/jeddah.json, /data/dammam.json

- /firebase-config.js (connection details, provided by Firebase console)

🔗 Tools to Integrate

- Firebase (Authentication + Firestore) — free Spark plan

- GitHub — free

- Chart.js (already used — no change)

🧪 Testing Tasks

- Confirm the Firebase project loads in the console with Authentication and Firestore both enabled

- Confirm the test Dubai 2023 entry contains every field the schema expects, with no typos in key names (a single misspelled key will silently break later charts)

🐞 Common Issues & Debugging Tips

- Firebase console shows a billing prompt — you can dismiss it and stay on the free Spark plan; do not enter card details

- JSON syntax errors (missing comma, unmatched bracket) are the most common early bug — use a free online JSON validator to check each file before moving on

✅ End-of-Day Checklist

- Firebase project created with Auth + Firestore enabled

- GitHub repository created and project pushed

- 5 city JSON template files exist with correct schema

- 1 real test data point (Dubai 2023) entered and validated

📸 Expected Project State & Screenshots to Capture

- Firebase console dashboard showing the new project

- GitHub repository page showing uploaded files

- The dubai.json file open in a text editor showing the schema with the test entry

➡️ Handoff Notes for Day 3

- Schema is locked — Day 3 begins immediately with real data entry, no further structural changes

- Bring your Dubai PDFs and Abu Dhabi dashboard export to Day 3

- Bring your Riyadh KSA Excel file to Day 3 as well

DAY 3

Data Entry — Dubai, Abu Dhabi, Riyadh

🎯 Objective

Populate real, verified 2014–2023 data for the first three cities (2 UAE + 1 KSA), using the schema locked on Day 2.

📖 What I'll Learn

- How to convert real-world source documents (PDFs, dashboards, spreadsheets) into clean structured data

- Basic data validation techniques (spot-checking calculated fields against source totals)

🛠 Features to Build

- No new UI features — this is a data-population day, directly feeding tomorrow's completed dataset and next week's dashboard

📝 Step-by-Step Implementation Plan

1. Extract Dubai's 10 years of data from your PDF reports, one year at a time, filling in every field of data/dubai.json

2. Extract Abu Dhabi's data from your live dashboard export into data/abudhabi.json

3. Extract Riyadh's data from your KSA Excel sheet into data/riyadh.json

4. For any year/field genuinely unavailable, mark it clearly as null and add a one-line note in that year's "notes" field explaining the gap (matches your existing methodology transparency standard)

5. Spot-check 2–3 years per city: manually recompute bed density (beds ÷ population × 1,000) and compare to any published figure, to catch transcription errors early

6. Commit and push the three completed JSON files to GitHub

📂 Files to Modify

- /data/dubai.json

- /data/abudhabi.json

- /data/riyadh.json

🔗 Tools

- Text editor / VS Code for JSON editing

- GitHub for saving progress

🧪 Testing Tasks

- Validate all three JSON files with an online JSON validator (no syntax errors)

- Confirm every one of the 10 years (2014–2023) has an entry for all three cities — no accidentally skipped years

🐞 Common Issues & Debugging Tips

- Mixing units (e.g., population in millions vs. raw count) between source documents is the single most common error — decide on one unit standard today and convert everything to it

- PDF tables often copy-paste with misaligned columns — always re-verify a few pasted numbers against the original PDF visually

✅ End-of-Day Checklist

- data/dubai.json fully populated 2014–2023

- data/abudhabi.json fully populated 2014–2023

- data/riyadh.json fully populated 2014–2023

- All three validated and pushed to GitHub

📸 Expected Project State & Screenshots

- Each of the 3 JSON files open showing complete 10-year data

- GitHub commit history showing the day's progress

➡️ Handoff Notes for Day 4

- 3 of 5 cities are fully populated; Jeddah and Dammam remain

- Bring your remaining KSA Excel data (Jeddah, Dammam) to Day 4

DAY 4

Data Entry — Jeddah, Dammam + Finalize Specialty/ICU/Volume Data

🎯 Objective

Complete the dataset: populate the remaining two cities and double-check that ICU, specialty, and patient/surgical volume fields are complete and consistent across all five cities.

📖 What I'll Learn

- How to run a consistency pass across a completed dataset — checking that every city was treated the same way

🛠 Features to Build

- Still no UI — this finishes the full 5-city, 10-year dataset that every remaining day depends on

📝 Step-by-Step Implementation Plan

1. Extract Jeddah's 10-year data into data/jeddah.json

2. Extract Dammam's 10-year data into data/dammam.json

3. Run a full consistency review across all 5 files: same field names, same units, same handling of missing years

4. Double check ICU beds/occupancy fields are present and plausible for every city-year (ICU beds should always be a subset of total beds)

5. Double check specialty bed breakdowns sum to a sensible portion of total beds

6. Double check patient/surgical volume public+private fields are both present for every year, so the trend chart planned for Day 7 has no gaps

7. Commit final full dataset to GitHub — tag this commit as 'data-complete-v1'

📂 Files to Modify

- /data/jeddah.json

- /data/dammam.json

- consistency pass across all 5 /data/*.json files

🔗 Tools

- Text editor / VS Code

- GitHub

🧪 Testing Tasks

- Write (or ask your AI assistant to write) a tiny validation script that loops through all 5 JSON files and flags any year with a missing required field

- Run that script and fix every flagged gap or explicitly mark it null with a note

🐞 Common Issues & Debugging Tips

- ICU beds appearing larger than total beds for any year is a sign of a data entry error — always sanity check subset relationships

- If Dammam data is thinner than the other 4 cities, that's expected — just make sure gaps are marked, not silently left as zero (zero implies 'no beds', not 'unknown')

✅ End-of-Day Checklist

- All 5 cities fully populated 2014–2023

- Validation script run with zero unexplained gaps

- Final dataset committed and pushed to GitHub

📸 Expected Project State & Screenshots

- Validation script output showing a clean pass

- GitHub commit log showing 'data-complete-v1' tag

➡️ Handoff Notes for Day 5

- The full dataset is complete and locked — Day 5 begins actual UI/dashboard building on top of it

- No further data entry is planned; only bug-fix corrections if an error is found later

DAY 5

Core Dashboard UI — Wired to Real Data

🎯 Objective

Rebuild the existing dashboard's core views (KPIs, charts, region table) to pull from your real 5-city dataset via Firestore, instead of the old hardcoded 6-region sample data.

📖 What I'll Learn

- How a web page fetches data from Firestore and renders it dynamically

- How to adapt existing Chart.js code to a new, larger dataset without rewriting it from scratch

🛠 Features to Build

- Upload all 5 JSON datasets into Firestore collections

- Region filter updated to the 5 real cities

- KPI snapshot cards driven by real data

- Bed density chart, bed gap chart, and 10-year trend chart driven by real data

- Region detail table expanded with new metric columns (ICU beds, occupancy, etc.)

- Methodology and investment signal sections retained and updated with real source citations

📝 Step-by-Step Implementation Plan

1. Upload each of the 5 city JSON files into a Firestore collection named 'regions' (one document per city)

2. Replace the old hardcoded 'regions' and 'data' JavaScript objects in index.html with a function that fetches from Firestore on page load

3. Update the region filter chips to show Dubai, Abu Dhabi, Riyadh, Jeddah, Dammam

4. Update renderKPIs(), renderDensityChart(), renderGapChart(), and renderTrendChart() to read the new field names from your real schema (mostly unchanged logic, updated data source)

5. Extend the trend chart to plot all 10 years (2014–2023) instead of just 'prior vs latest'

6. Add new columns to the region detail table: ICU beds, occupancy rate, and a 'view details' link (used by Day 7's dedicated sections)

7. Update the methodology section text and source-note to reflect your real PDF/dashboard/Excel sources

📂 Files to Modify

- /index.html (major update)

- Firestore 'regions' collection (new)

🔗 Tools

- Firebase Firestore SDK (added to index.html via script tag)

- Chart.js (existing)

🧪 Testing Tasks

- Load the page and confirm all 5 cities appear correctly in the filter and charts

- Toggle each city on/off in the filter and confirm charts update correctly

- Confirm the 10-year trend line shows real movement, not flat/broken data

🐞 Common Issues & Debugging Tips

- Charts rendering blank usually means the Firestore fetch hasn't completed before the chart tries to draw — make sure rendering only starts after data has loaded

- Open the browser console (F12) to see JavaScript errors if a chart fails silently

✅ End-of-Day Checklist

- All 5 cities load from Firestore, not hardcoded data

- KPIs, all 3 charts, and the table render correctly for every city

- Methodology and investment sections updated with real sources

📸 Expected Project State & Screenshots

- Full dashboard screenshot showing all 5 cities in the filter

- Trend chart showing a real 10-year line

➡️ Handoff Notes for Day 6

- Core dashboard is functional with real data — Day 6 adds the Scenario Planner on top of this working foundation

- The data-fetching pattern built today (Firestore → JS objects → charts) will be reused for the Scenario Planner

DAY 6

Scenario Planner, CAGR Calculator & Forecast Engine

🎯 Objective

Build the product's signature feature: an interactive planner that forecasts bed gap (overall and specialty-wise) through 2040, driven by a user-adjustable growth rate, occupancy target, and specialty demand assumption.

📖 What I'll Learn

- How to build a simple forecasting formula (compound growth projection) in JavaScript

- How to build live-updating UI controls that recalculate outputs instantly as inputs change

🛠 Features to Build

- New 'Scenario Planner' section with 3 controls: CAGR input (with built-in calculator), occupancy target input, specialty demand dropdown (Rising/Stable/Declining)

- CAGR calculator sub-tool: user enters a start-year value and end-year value; tool computes CAGR = (end/start)^(1/years) - 1 and offers to auto-fill the main CAGR input

- Forecast engine: projects population, required beds, and bed gap for each year 2024–2040 using the chosen CAGR and occupancy target

- Specialty-wise forecast: applies an adjustment factor per specialty based on the Rising/Stable/Declining selection

- A new forecast chart (line chart, 2014 real data seamlessly continuing into 2024–2040 projected data, visually distinguished e.g. dashed line for projected years)

📝 Step-by-Step Implementation Plan

1. Add a new 'Scenario Planner' card section to index.html, styled consistently with existing cards

2. Build the CAGR calculator: two number inputs (start value, end value) and matching year inputs, a 'Calculate' button, and a result display with an 'Use this CAGR' button that populates the main CAGR field

3. Build the main CAGR text input (free entry, not a slider, per your requirement), occupancy target input, and specialty demand dropdown

4. Write the core forecast function: for each year 2024–2040, project population forward using the CAGR, calculate required beds at the global/domestic standard, and calculate the gap against current bed supply adjusted for the occupancy target

5. Extend the specialty forecast: apply a multiplier per specialty demand selection (e.g., Rising = +1.5% additional annual growth, Stable = 0%, Declining = -1%) — document these assumptions clearly in the UI as a small caption

6. Wire all three controls to re-run the forecast function and redraw the forecast chart on every change (live recalculation, no submit button needed)

7. Add the dedicated ICU forecast view within this section (same forecast logic applied specifically to ICU bed data)

📂 Files to Modify

- /index.html (new Scenario Planner section + forecast logic in <script>)

🔗 Tools

- Chart.js (new forecast line chart, dashed styling for projected years)

🧪 Testing Tasks

- Test CAGR calculator with known values (e.g., start 1,000,000 in 2014, end 1,300,000 in 2023 — confirm the computed CAGR is mathematically correct)

- Test forecast at 0% CAGR (population should stay flat)

- Test forecast at a high CAGR (e.g., 8%) to confirm the chart still renders sensibly, not broken

- Test each specialty demand option to confirm the specialty forecast visibly changes

🐞 Common Issues & Debugging Tips

- Forecast chart not updating live usually means the input's 'change' or 'input' event isn't wired to the redraw function — use the 'input' event for text fields so it updates as the user types, not only after they click away

- Negative or blank CAGR input can break the projection formula — add basic input validation with a sensible fallback (e.g., default to 0% if blank)

✅ End-of-Day Checklist

- CAGR calculator produces mathematically correct results

- Main forecast recalculates live for overall and specialty-wise bed gap through 2040

- ICU-specific forecast view works within the Scenario Planner

📸 Expected Project State & Screenshots

- Scenario Planner section with all 3 controls visible

- Forecast chart showing real 2014–2023 data transitioning into projected 2024–2040 data

➡️ Handoff Notes for Day 7

- Forecast engine and Scenario Planner are functionally complete

- Day 7 builds the ICU, Patient Volume, and Surgical Volume sections as standalone dashboard views (separate from the Scenario Planner's ICU forecast, which already exists)

DAY 7

ICU Module & Patient/Surgical Volume Trend Sections

🎯 Objective

Build three dedicated analytical sections: a standalone ICU capacity module, and public-vs-private trend views for patient volumes and surgical volumes.

📖 What I'll Learn

- How to build multiple related but distinct chart views from the same underlying dataset

- How to visualize a changing 'share' over time (e.g., private sector share of surgeries) using a stacked or percentage chart

🛠 Features to Build

- Dedicated ICU Module section: ICU bed KPIs, ICU occupancy, ICU gap vs. standard, all per city

- Patient Volumes section: 10-year trend chart of public vs. private patient volume, with a visible shift-in-share narrative

- Surgical Volumes section: 10-year trend chart of public vs. private surgical volume, same treatment

📝 Step-by-Step Implementation Plan

1. Add a new 'ICU Module' section with its own KPI cards (total ICU beds, ICU occupancy %, ICU gap) and one chart comparing ICU density across the 5 cities

2. Add a 'Patient Volumes' section with a stacked or dual-line chart showing public vs. private patient volume for each city across 2014–2023

3. Calculate and display the private-sector share % for the first year (2014) vs. the last year (2023) as a simple KPI callout (e.g., 'Private share grew from 30% to 45%')

4. Repeat the same pattern for a 'Surgical Volumes' section

5. Style all three new sections consistently with the existing card/section design language

📂 Files to Modify

- /index.html (3 new sections + supporting chart functions)

🔗 Tools

- Chart.js (stacked bar or dual-line charts)

🧪 Testing Tasks

- Confirm ICU KPIs match the raw data in each city's JSON file

- Confirm public+private volumes sum to the correct total for a few spot-checked years

- Confirm the share-shift KPI callout calculates correctly (compare manually for one city)

🐞 Common Issues & Debugging Tips

- Stacked bar charts can look cluttered with 5 cities × 10 years at once — consider defaulting to one city at a time with a dropdown, matching the existing region filter pattern

✅ End-of-Day Checklist

- ICU Module section complete and accurate

- Patient Volumes trend section complete with share-shift callout

- Surgical Volumes trend section complete with share-shift callout

📸 Expected Project State & Screenshots

- ICU Module section screenshot

- Patient Volumes and Surgical Volumes sections screenshots

➡️ Handoff Notes for Day 8

- All analytical features are now functionally complete

- Day 8 adds login/authentication in front of everything built so far — no further feature work planned

DAY 8

Authentication & Access Control

🎯 Objective

Add email/password login using Firebase Authentication, so the dashboard is only visible to invited users — protecting data and giving the product a credible, premium feel.

📖 What I'll Learn

- How authentication works in a web app: a login page, a protected page, and a way to check 'is this user logged in?' before showing content

- How to manually create invite-only user accounts in a Firebase console (no public signup)

🛠 Features to Build

- A login page matching the existing visual template (navy/teal/emerald)

- Auth check on the main dashboard page — redirects to login if not authenticated

- Logout button

- 2–3 manually created invite-only accounts for testing and initial network sharing

📝 Step-by-Step Implementation Plan

1. Create login.html styled consistently with the dashboard (email + password fields, 'Log In' button)

2. Wire the login form to Firebase Authentication's signInWithEmailAndPassword function

3. Add an authentication state check at the top of index.html: if no user is logged in, redirect to login.html before any dashboard content loads

4. Add a visible 'Log Out' button in the dashboard header, wired to Firebase's signOut function

5. In the Firebase console, manually create 2–3 test user accounts (your own + one or two trusted contacts) under Authentication > Users

6. Update Firestore security rules so the 'regions' collection can only be read by authenticated users (this is the real data-protection step — test mode from Day 2 must be locked down now)

📂 Files to Create/Modify

- /login.html (new)

- /index.html (add auth check + logout button)

- Firestore security rules (Firebase console)

🔗 Tools

- Firebase Authentication

- Firebase Firestore Security Rules

🧪 Testing Tasks

- Try opening the dashboard URL directly while logged out — confirm it redirects to login, not showing any data

- Log in with a valid test account and confirm the dashboard loads correctly

- Log out and confirm you're returned to the login page

- Try an incorrect password and confirm a clear error message appears

🐞 Common Issues & Debugging Tips

- If Firestore rules are too strict, the whole dashboard may appear blank after login — check the browser console for a 'permission denied' error and adjust the rule

- Forgetting to lock Firestore rules is the most critical mistake here — test mode (from Day 2) allows anyone to read your data regardless of login; this must be changed today

✅ End-of-Day Checklist

- Login page built and functional

- Dashboard is inaccessible without logging in

- Firestore rules restrict data access to authenticated users only

- At least 2 test accounts created and verified working

📸 Expected Project State & Screenshots

- Login page screenshot

- Screenshot proving direct dashboard access redirects to login when logged out

➡️ Handoff Notes for Day 9

- Product is functionally and securely complete

- Day 9 is dedicated entirely to testing, bug-fixing, and polish — no new features

DAY 9

End-to-End Testing, Polish & Responsive QA

🎯 Objective

Systematically test every feature built over the past week, fix bugs, and ensure the dashboard looks and works well on both desktop and mobile browsers.

📖 What I'll Learn

- How to perform structured end-to-end QA on a web app (a full-feature checklist, not random clicking)

- How to test and fix responsive/mobile layout issues

🛠 Features to Build

- None new — this day is 100% testing, bug-fixing, and refinement of existing features

📝 Step-by-Step Implementation Plan

1. Run through a full feature checklist end-to-end: login → region filter → KPIs → all 3 core charts → region table → ICU Module → Patient Volumes → Surgical Volumes → Scenario Planner (CAGR calculator, forecast, specialty dropdown) → logout

2. Test on a mobile-width browser (resize your browser window or use its device-emulation mode) and fix any layout breakage

3. Add simple loading indicators for the moment data is being fetched from Firestore, so the page doesn't look broken while loading

4. Add basic error handling (e.g., a friendly message if Firestore fails to load, instead of a blank page)

5. Review every number displayed against your source data one more time for a final accuracy pass

6. Fix any bugs found, and re-test the specific feature affected

📂 Files to Modify

- /index.html and /login.html (bug fixes, loading states, responsive CSS fixes)

🔗 Tools

- Browser developer tools (device emulation mode) for mobile testing

🧪 Testing Tasks

- Full feature checklist walkthrough (see step 1) — no skipped features

- Mobile-width walkthrough of the same checklist

- Deliberate 'break it' testing: blank CAGR input, switching regions rapidly, refreshing mid-load

🐞 Common Issues & Debugging Tips

- If a chart breaks only on mobile, it's usually a fixed-width CSS value — check for hardcoded pixel widths that should be percentages or use existing responsive breakpoints in the template's CSS

- Keep a running list of bugs found vs. fixed today so nothing is forgotten before deployment tomorrow

✅ End-of-Day Checklist

- Full feature checklist passes with no broken functionality

- Dashboard is usable on mobile browser widths

- Loading states and basic error handling in place

- All known bugs from today's testing are fixed

📸 Expected Project State & Screenshots

- Desktop screenshot of the full completed dashboard

- Mobile-width screenshot of the same dashboard

➡️ Handoff Notes for Day 10

- Product is feature-complete, tested, and polished — ready for deployment

- Day 10 is deployment, final smoke test on the live URL, and preparing to share with your network

DAY 10

Deployment & Launch

🎯 Objective

Deploy the finished product to a live, public URL, run a final smoke test on the deployed version, and prepare to share it with your professional network.

📖 What I'll Learn

- How to deploy a web app to Firebase Hosting and get a real public URL

- How to do a final production smoke test (verifying the live version, not just your local copy, actually works)

🛠 Features to Build

- None new — deployment and final verification only

📝 Step-by-Step Implementation Plan

1. Install the Firebase CLI tool and log in to your Firebase account from the command line

2. Run 'firebase init hosting' in your project folder and follow the prompts, pointing it at your project files

3. Run 'firebase deploy' to publish the site — Firebase will return a live public URL (e.g., healthedge-capacity-intelligence.web.app)

4. Open the live URL in an incognito/private browser window (to simulate a brand-new visitor) and confirm the login page appears correctly

5. Log in with a test account on the live URL and walk through the full feature checklist one final time, on the live deployed version

6. Invite one trusted contact by creating them a login and sending them the live URL, asking them to try it and give first-impression feedback

7. Take final screenshots of the completed, deployed product for your portfolio and for the pitch deck

📂 Files/Config

- firebase.json and .firebaserc (created automatically by 'firebase init')

🔗 Tools

- Firebase CLI

- Firebase Hosting (free tier)

🧪 Testing Tasks

- Full feature checklist re-run on the live deployed URL (not localhost)

- Incognito-window test to confirm no one can bypass login

- Ask your invited contact to confirm they can log in and use the dashboard independently

🐞 Common Issues & Debugging Tips

- If the live site shows a blank page but works locally, check that all file paths in index.html are relative, not pointing to your local machine

- Firebase deploy failing usually means you're not logged into the CLI — run 'firebase login' again

✅ End-of-Day Checklist

- Live public URL is working and reachable

- Login and all features verified on the live deployed version

- At least one outside contact has successfully logged in and tested it

- Final screenshots captured for portfolio/pitch use

📸 Expected Project State & Screenshots

- The live URL in a browser address bar with the full dashboard loaded

- Screenshot of the invited contact's confirmation/feedback

➡️ Handoff Notes — Project Complete

- v1.0 is live and deployed — capstone complete

- Future scope items (Section 11 of the PRD) are the natural next roadmap: payment tiers, remaining emirates, live data sync, multi-workspace accounts